Student Guide 1. APT Project Definition

Capstone Course

- PART I

1. Personal Background

Below is a table for you to fill in with the requested information.

| Student name | ID number (RUT) | Program | Campus |
| --- | --- | --- | --- |
| Kathleen Ampuero | 19.774.917-2 | Computer Engineering | Viña del Mar |
| Constanza Quiero | 20-397.458-2 | Computer Engineering | Viña del Mar |
| Katalina Pérez | 20.975.835-0 | Computer Engineering | Viña del Mar |

2. APT Project Description

In this description, briefly state the name of your APT project and the graduate-profile competencies you will apply. If your program defines specific areas of practice, also mention which area(s) the project is linked to.

| Project name | EmotionLAB VR |
| --- | --- |
| Area(s) of practice | Data analysis, data mining, database management, and immersive (VR) experience development. |
| Competencies | IT project management, information architecture and management, requirements analysis, and technology solution development. |

3. APT Project Rationale

Below are several fields you must complete with the requested information. This section asks you to describe your project in detail and justify its relevance and pertinence.

| Relevance of the APT Project | EmotionLAB VR is a continuity project: a previous version of EmotionLAB was developed for higher-education students, and this phase redirects it to high school students, incorporating gamification into the experience. The project addresses the gap in emotional self-management that adolescents face in high-demand situations, such as an oral presentation or an interview. In addition, the teacher or educational psychologist accompanying the process has no behavioral data to identify who needs support and when. The project will take place in the commune of Viña del Mar, working directly with a local school and a representative sample of at least 20 high school students. This problem is highly relevant to modern computing, as it combines the use of emerging technology (Virtual Reality) with the capture, structuring, and transmission of behavioral data that support the teacher's or educational psychologist's decision-making with tangible information. |
| --- | --- |
| APT Project Description | We are the application's development and design team. We design and implement an immersive Virtual Reality experience that places the student in a presentation or interview situation, incorporating a guided breathing exercise before presenting and a gamified closing activity of collecting objects in a cozy room. We are also responsible for telemetry: capturing the behavioral data recorded throughout the journey and transmitting it to the cloud through an API. The solution includes a data architecture capable of receiving, storing, and cleaning the information captured during interventions held twice a week for one month. Finally, this data is transmitted to EmotionLab's AI team, who are responsible for the classification model and the Business Intelligence analytics dashboard that supports the teacher's or educational psychologist's decision-making. |
| Relevance of the Project to the Graduate Profile | Information and Database Management: Design and implementation of the cloud storage architecture (AWS, Lambda, and Terraform) for the behavioral data captured from the VR headsets. Data Analysis and Mining: Structuring and preparing the captured behavioral data for subsequent analysis and classification by the AI team. IT Project Management: Application of agile methodologies to lead field testing and incremental value delivery. |
| Relationship to Professional Interests | The project aligns with our interests in Data Science, Software Engineering, and Project Management. It lets us take on real challenges in processing unstructured and time-series data generated by immersive devices, strengthening our skills in database design, analytics visualization, and leadership of technology projects applied to education. |
| Feasibility of Developing the APT Project | The project is fully feasible to carry out within a 13-week timeframe (4 weeks of planning/documentation and 9 weeks of development, field testing, and closing), leaving an additional 5-week margin within the 18-week academic semester. As a continuity project, it builds on a previously developed version of EmotionLAB, which reduces technical risk and lets the team focus on redesigning the experience for high school students and on telemetry. - Materials: Personal computers, Meta Quest headsets, Unity for developing the experience, and accessible academic-use AWS cloud services (Lambda and Terraform). - Institutional Support: Duoc UC's infrastructure is available, along with the participating school's collaboration through a signed institutional Letter of Commitment. - Risk Factors and Mitigation: Since the project works with adolescent high school students, there is a risk related to data protection. This will be mitigated by applying strict data anonymization protocols, information encryption, and informed consent forms signed by parents/guardians. |

- PART II

4. Objectives

In this section, define the general and specific objectives of the APT Project. Objectives should be stated clearly and concisely, without further explanation — that is, they should be self-explanatory. It is suggested that you phrase them using an infinitive verb, as this forces you to specify concrete actions.

| General objective | To design and develop a Virtual Reality experience for the emotional regulation of high school students facing presentation or interview situations, together with the telemetry architecture that captures and transmits behavioral data to the AI team, who are responsible for classifying it and generating the insights that support the teacher's or educational psychologist's decision-making, during the second semester of 2026. |
| --- | --- |
| Specific objectives | - Design the immersive Virtual Reality experience for high school students, including its scenarios, the guided breathing exercise, and the gamified closing activity. - Build the telemetry architecture that captures the behavioral data from the journey and transmits it to the cloud through an API for secure storage. - Carry out field tests coordinated with the participating school, engaging a group of at least 20 students, twice a week for 1 month. - Protect data privacy through anonymization techniques and compliance with current regulations on confidential information regarding adolescent students. |

5. Methodology

In the following section, describe the discipline-specific methodology you will use to carry out the APT project described above, including its stages and working methods.

Description of the Methodology

The APT Project will be developed using the agile Kanban methodology, managed through a visual board (GitHub Projects) that organizes the workflow into status columns (backlog, to do, doing, and done). This methodology was chosen for its flexibility in adapting to a project with interdependent stages (VR development, data integration, and field testing with the school), allowing the team’s continuous progress to be visualized and tasks to be prioritized by urgency without needing rigid sprints, since field testing depends on the participating school’s availability. The work is organized into three phases aligned with the academic term: a planning and documentation phase, a development and field-testing phase, and a closing and results-analysis phase. Each team member manages her tasks through cards on the Kanban board, which are reviewed weekly by the team to ensure coordination and catch bottlenecks early. Team roles, tasks, and responsibilities: - Constanza Quiero: Responsible for the project's formal documentation (Project Charter, progress and final reports) and for managing the VR environment's assets (organizing, cleaning up, and standardizing the Unity asset library, applying naming conventions to maintain project traceability). - Kathleen Ampuero: Responsible for functional testing of the VR application, bug fixing, and fine-tuning the immersive experience, as well as generating the APK builds for deployment on the headsets. - Katalina Pérez: Responsible for API integration and the connection to the AWS server, handling the transmission and delivery of the data captured during sessions to the external team in charge of the Business Intelligence/AI model. All team members participate across the board in application testing and in version control of the project through GitHub. The working stack includes Unity for developing the immersive experience, Meta Quest headsets as the target hardware, AWS with Lambda and Terraform for cloud infrastructure and data transmission, and GitHub together with GitHub Projects for version control and Kanban board management.

6. Evidence

Below, describe which pieces of evidence will be assessed in your APT project’s progress report and final report. This evidence must be agreed upon with your instructor. Evidence refers to the deliverables produced during the project whose purpose is to make visible or document how the work has been carried out.

| Evidence type (progress or final) | Evidence name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Project Charter | Formal document that defines the project's scope, objectives, stakeholders, and constraints. | Establishes the project's foundations and validates shared understanding between the team and the instructor. |
| Progress | Requirements Specification (SRS) | Document containing the functional and non-functional requirements of the VR system. | Evidences the technical requirements gathering prior to development, forming the basis for later testing. |
| Progress | STAKEHOLDER LETTER OF COMMITMENT | Document signed by the participating school authorizing the intervention. | Demonstrates the feasibility and institutional backing for carrying out the field tests. |
| Progress | Functional VR prototype (APK build) | Intermediate version of the application, installable on the headset. | Demonstrates technical development progress ahead of field testing. |
| Progress | Kanban board (GitHub Projects) with progress history | Snapshot of the team's task status throughout the semester. | Evidences the application of the methodology and the distribution of work among team members. |
| Progress | VR experience design | Design document defining the scenarios, the journey, the guided breathing exercise, the gamified closing, and the visual identity. | This is the milestone evidencing the experience design and development work, the team's main scope. |
| Progress | AWS services up and running | Cloud accounts, services, and infrastructure (Lambda and Terraform) deployed, with the transmission API working. | Milestone demonstrating that the telemetry architecture is operational and ready for the AI team to plug in. |
| Final | Complete VR application (final build) | Final version of the system, deployed and tested at the school. | This is the main deliverable demonstrating that the general objective has been met. |
| Final | Database with anonymized session records | Repository of data captured during the interventions, with anonymized data. | Evidences that the data architecture and privacy protection objectives have been met. |

7. Work Plan

In the following table, define your APT project's planning as required.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Activity/Task name | Activity/Task description | Resources | Activity duration | Responsible person | Observations |
| Name the competencies or competency units related to the different activities required to carry out the activity. | State the name of the task or activity. | Describe the task or activity. | Name the resources needed to carry out the defined activities. | State the duration of the activity or task. | State the name of the team member responsible for the activity and its associated tasks. | State the difficulties or facilitating factors that might arise while carrying out each of the proposed activities in the work plan. |
| IT Project Management | Project planning and definition | Prepare the Project Charter, the Requirements Specification (SRS), and the project's Gantt chart, establishing scope, objectives, and schedule. | Duoc UC documentation, team meetings, GitHub Projects | 4 weeks | Constanza Quiero | Depends on timely team coordination during the first weeks. |
| Technology Solution Development | Design and implementation of the VR environment | Design and program the scenes and interaction mechanics of the Virtual Reality environment in Unity, along with generating test builds. | Computer equipment, Unity, VR headset | 5 weeks | Kathleen Ampuero | Requires frequent testing on the headset to validate the immersive experience. |
| Information Architecture and Management | Building the data architecture | Design the database structure and the mechanisms for capturing, storing, and cleaning the data generated during sessions. | Database engine, technical documentation | 4 weeks | Katalina Pérez | The quality of the captured data depends on correct labeling from the VR environment. |
| IT Project Management | Coordination with the participating school | Manage the institutional Letter of Commitment and coordinate the intervention dates with the school. | Letter of Commitment, institutional email | 3 weeks | All team members | Depends on the school's availability and response times. |
| IT Project Management | Informed consent forms | Prepare and manage the signing of informed consent forms by the parents/guardians of the participating adolescent students. | Consent documents, school support | 2 weeks | All team members | Risk if parents/guardians do not respond in time; a buffer margin has been allowed for. |
| Technology Solution Development | Field testing | Carry out the interventions with a group of at least 20 students, twice a week for one month, collecting session data. | VR headsets, participating school, data-capture forms | 3 weeks | All team members | Depends on the attendance and availability of the school's students. |
| Information Architecture and Management | Transmitting data to the cloud | Integrate the API and connect the AWS server to transmit the captured data to the external team in charge of the AI/BI model. | AWS (Lambda, Terraform), API, access credentials | 2 weeks | Katalina Pérez | AWS environment availability depends on manual activation sessions. |
| IT Project Management | Closing, defense, and final submission | Consolidate the final documentation, rehearse the presentation, and defend the project before the evaluation panel. | Final documentation, presentation, evaluation panel | 2 weeks | All team members | Requires coordinating the team's schedules for group rehearsals. |

8. Gantt Chart

Find a Gantt chart format that works for you and use it to organize the activities planned in the previous section, taking into account the period assigned for developing your APT Project. You must maintain the academic-term timing across the three phases covered by the Capstone Portfolio course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  | Phase 3 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W 1 | W 2 | W 3 | W 4 | W 5 | W 6 | W 7 | W 8 | W 9 | W 10 | W 11 | W 12 | W 13 |
| Project planning |  |  |  |  |  |  |  |  |  |  |  |  |  |
| VR design and implementation |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data architecture |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Coordination with school |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Informed consent forms |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Field testing |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AWS data transmission |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Closing and final defense |  |  |  |  |  |  |  |  |  |  |  |  |  |

If the APT Project is a group project, this column must state the name of the person responsible for each task or activity. This will later allow the evaluation to be differentiated by team member.